### Supply Chain Commodity & Freight Tracking Project Proposal

Developer: Todd Wall

Target Audience: Manufacturing Procurement and Materials Management Analysts

Technology Stack: Python, Pandas, Microsoft Power BI, FRED API

### Background

This project proposes the development of an automated analytics dashboard that tracks and visualizes key macroeconomic trends impacting manufacturing supply chains. The pipeline will leverage the Federal Reserve Economic Data (FRED) API to retrieve accurate historical and current Producer Price Index (PPI) data for raw materials and domestic freight, transforming it into actionable insights for procurement strategies.

### Business Problem

Proactive supply chain management requires constant monitoring of commodity and logistics costs. Gathering historical and current pricing from public databases is currently a manual, reactive process. This project attempts to automate the ingestion of these economic indicators, providing materials management teams with the visibility needed to forecast overhead, identify inflationary trends, and negotiate supplier contracts more effectively.

### Objectives

- Create an automated data ingestion pipeline using Python and the FRED API.

- Transform nested JSON economic data into a clean, structured tabular format.

- Develop a centralized data model to track multiple commodity indices over time

- Build an interactive Power BI dashboard to visualize cost trends and moving averages

- Enable procurement analysts to easily filter and compare MoM (Month-over-Month) and YoY (Year-over-Year) price variances

### Technical Approach

1. Analytics Dashboard

- Current Metrics Display: Latest monthly index values for specific tracked commodities

- Historical Timeline: Interactive line charts showing 5-year to 10-year pricing trends

- Variance Tracking: KPI cards displaying MoM and YoY percentage changes.

- Moving Averages: Trendlines smoothing out short-term volatility to reveal macro pricing directions

2. Data Processing Engine

- Normalization Logic: Standardizing varying API observation dates to consistent end-of-month reporting periods.

- Calculated Fields: Dynamic calculation of inflation/deflation percentages based on historical base periods

3. Interactive User Interface

- Visualizations: Power BI native charts for trend analysis and variance tracking.

- Dynamic Filtering: Slicers allowing users to isolate specific commodities, freight types, or custom date ranges

### Backend Components

- Data Retrieval: Python requests library for FRED API integration

- Data Processing: Python pandas for handling null values, date formatting, and data unpivoting

- Data Storage: Local CSV output or local SQL database to act as the primary dataset for Power BI

### Frontend Components

- BI Tool: Microsoft Power BI Desktop for data modeling and visualization

- UI Components: Native Power BI slicers, KPI cards, and matrix visuals

### Data Flow

- API Integration: Python script executes parameterized GET requests to the FRED API to fetch series observations

- Data Processing: Raw JSON responses are parsed, cleaned, and merged into a single structured DataFrame.

- Storage: The cleaned DataFrame is exported to a target directory

- User Interface: Power BI imports the flat file, applies the semantic data model, and renders the interactive dashboard

### Data Sources and APIs

- Primary Data Source: Federal Reserve Economic Data (FRED) API

- Endpoint: https://api.stlouisfed.org/fred/series/observations

- Data Parameters: observation_date, value

- Frequency: Monthly

### Cost Parameter Analysis Logic

Variance Thresholds:

- Deflationary (< 0% YoY): Signals potential to negotiate cost-downs with suppliers

- Stable (0-3% YoY): Standard baseline forecasting; maintain current procurement cadences

- Inflationary (3-7% YoY): Trigger to review inventory levels and consider forward-buying strategies

- Highly Volatile (> 7% YoY): Requires immediate supply chain risk assessment and potential sourcing diversification

### Implementation Plan

Phase 1: Foundation & API Integration (Week 1)

- Draft and submit project proposal

- Register for FRED API key and review endpoint documentation

- Identify specific Series IDs relevant to manufacturing materials

Phase 2: Core Features (Week 2)

- Develop Python extraction script to authenticate and pull historical data

- Design the Pandas data processing pipeline

- Ensure successful JSON parsing and tabular transformation

Phase 3: Enhancement & Refinement (Week 3)

- Finalize data cleaning logic.

- Establish the automated export to the target storage format.

- Connect Power BI to the finalized data output and begin modeling

Phase 4: Testing & Optimization (Week 4)

- Build out primary Power BI visualizations and KPI cards

- Implement interactive slicers for date and commodity filtering

- Validate calculated variance metrics against raw API data for accuracy

Phase 5: Deployment & Launch (Week 5)

- Finalize dashboard formatting and UI layout

- Conduct end-to-end test

- Complete project presentation and final submission

### Success Metrics

Technical Metrics

- API Reliability: Script executes without authentication or endpoint errors

- Data Integrity: Zero null values in critical index fields post-transformation

- Pipeline Efficiency: End-to-end extraction and transformation completes in under 30 seconds

User/Business Impact Metrics

- Visibility: Replaces manual data gathering with a single-click refresh model

- Actionability: Successfully highlights significant cost variances to aid in purchasing decisions.

### Risk Assessment and Mitigation

Technical Risks

- API Rate Limiting: FRED restricts rapid requests; mitigated by inserting time.sleep() delays between series calls in Python

- Data Type Errors: API occasionally returns "." for missing observations; mitigated by robust Pandas data cleaning and conversion to numeric types

Project Risks

- Scope Creep: Adding too many commodities; mitigated by strictly limiting the initial build to 3-5 core material/freight indices

### Budget and Resources

Development Resources

- Libraries: Python requests, pandas, json

- Visualization: Microsoft Power BI Desktop

- Data: FRED API

Time Investment

- Development: 5 weeks structured project timeline

- Maintenance: Minimal; requires periodic execution of the Python script to append new monthly observations

### Conclusion

This supply chain analytics pipeline represents a practical application of data engineering within the manufacturing domain. By automating the extraction of economic data via the FRED API and transforming it into an interactive Power BI dashboard, the project eliminates manual data entry and provides an immediate, visual understanding of macro cost drivers. It serves as a fully functional proof-of-concept for modernizing procurement data practices.